**MINUTES MEETING #5**

**DATE**: Wed 21-02-17 **TIME**: 11:40 **LOCATION**: W419

**ATTENDEES:**

* Heidi Falcon
* George Flude

**ABSENT:**

* Macaulay Mills

**AGENDA TOPICS:**

**Tasks completed:**

* Georges Tasks done
  + Need to reupload pieces that failed to sync
* Heidi’s Tasks partially done
  + Playtest done
  + Mentioned tutorial was not finished
* Macaulay’s Tasks not done

**Meeting with Rob this week:**

* Recommended continuing as normal after escalation

**ACTIONS:**

* Playtest for everyone
  + Provided questionnaire

**George**

* Reconsider the types of obstacles the player avoids 2h
* I want to match the style of backgrounds with the player character

**Heidi**

* Polish the scoring
* Finalise the tutorial

**Macaulay**

* Research Buoyancy 3h
* Design Obstacles 2h
* Design Waves 1h

**NEXT MEETING:**

Friday 24-02-17 at 1:00 pm in A214.